UNIFIED OPS

Full Knowledge Transfer (KT) and Project Start Guide

Simple English | Current Infrastructure | Monitoring | Agents | Guardrails | Development Plan

Purpose: This document puts together the important things learned during the infrastructure study and gives a practical plan to start the new Unified Ops project. It does not include any passwords, API tokens or private keys.

| Current scope | What it means |
| --- | --- |
| Existing environment | 5 main applications on the current application server, plus many target infrastructure servers. |
| New project | 1 new Unified Ops application to be built on a new server. |
| Monitoring approach | Unified Ops connects directly to target servers using approved SSH access and other safe checks. |
| Agent approach | Start with one main agent/orchestrator with domain tools and strong guardrails. |

# Document Map

| Section | What you will learn |
| --- | --- |
| 1 | Big picture - what exists today and what Unified Ops should become |
| 2 | Basic concepts learned: frontend, backend, DB, ports, SSH, Nginx, PM2, workers and agents |
| 3 | Current application server and the 5 main applications |
| 4 | All important server/IP inventory grouped by purpose |
| 5 | What each current application does and where its data is stored |
| 6 | New Unified Ops architecture and why each component is needed |
| 7 | Passwords, SSH keys and credentials - where each one is needed |
| 8 | Initial MariaDB design for Unified Ops |
| 9 | Monitoring worker design: Celery + Redis + SSH + metrics |
| 10 | Agent design: one main agent, LangGraph, tools and guardrails |
| 11 | Safe automation, human approval and admin-only actions |
| 12 | Example issue flows, including GPU/NVIDIA timeout |
| 13 | How to start locally and later deploy to the new server |
| 14 | Suggested project folder structure, APIs and development phases |
| 15 | Day-1 checklist and final architecture summary |

# 1. Big Picture

Today: several separate applications monitor different parts of the infrastructure. Goal: build one new Unified Ops application that gives one dashboard, one server inventory, one monitoring layer, alerts, approvals and controlled agent actions.

| Today | Future Unified Ops |
| --- | --- |
| AI Insights | Unified AI/GPU monitoring and actions |
| VoiceMG monitoring | Unified VoiceMG/STT monitoring and actions |
| BackupVault | Unified backup/storage monitoring and actions |
| Email Management | Unified mail/campaign monitoring and actions |
| Server Inventory / ServerVault | Unified infrastructure inventory and actions |

Target design: Server Inventory -> Monitoring Workers -> MariaDB -> FastAPI -> React -> Agent / Approval -> Controlled Executor -> Target Server

The new Unified Ops project is one application with several components, not many separate applications.

The worker collects data. The agent understands an issue and decides which allowed action should happen.

The agent must not have unlimited shell/root freedom. Actions go through guardrails and predefined tools.

Reboot and shutdown should remain administrator-manual-only for production servers that are expected to stay running.

# 2. Important Concepts Learned

| Concept | Simple meaning |
| --- | --- |
| Server | A machine or VM that can run many applications/services. One IP does not always mean one physical machine. |
| Application | A complete product such as AI Insights, BackupVault or VoiceMG. |
| Service / Process | A running part of an application, for example Nginx, MariaDB, a Node backend or an AI model service. |
| Frontend | The screen/UI that the user sees. React will be used for Unified Ops. |
| Backend | The logic/API layer. FastAPI will receive frontend requests, read/write DB data and coordinate monitoring/actions. |
| Database | Persistent storage. MariaDB stores servers, metrics, alerts, approvals and audit history. |
| Port | A numbered network entry point for a service, for example MariaDB 3306. |
| SSH | A secure way to log in to a Linux server using IP + SSH port + username + password/key. |
| Nginx | Reverse proxy/web traffic router. It connects domains/URLs to backend application ports. |
| PM2 | Process manager used mainly for Node.js backend processes on the current server. |
| Metric | A measured value such as CPU %, RAM %, disk %, GPU %, temperature or service status. |
| Worker | Follows fixed tasks, for example every 5 minutes collect CPU/RAM/GPU and save it. |
| Agent | Investigates a problem, chooses from allowed actions, asks approval when needed and verifies the result. |
| Celery | Runs background/scheduled tasks outside normal FastAPI requests. |
| Redis | Temporary task queue between Celery Beat and Celery Workers. |
| Public IP | Internet-routable IP. |
| Private IP | Internal network IP such as 10.x.x.x or 192.168.x.x. |

Easy memory: Frontend = screen, Backend = brain/API, MariaDB = permanent memory, Celery Worker = scheduled worker, Redis = task queue, Agent = decision brain, Executor = controlled hands.

# 3. Current Main Application Server

| Item | Current value / understanding |
| --- | --- |
| Presentation name | server-management |
| Private IP | 10.180.1.222 |
| Public IP | 82.113.72.52 |
| Main application path | /var/www |
| Main web proxy | Nginx |
| Main process manager | PM2 |
| Local database service | MariaDB (default port 3306) |
| Main role | Hosts several web applications/backends and their local databases. |

## 3.1 Five Main Applications

| Application | Domain | Backend Port | Folder | Main DB | DB location |
| --- | --- | --- | --- | --- | --- |
| AI Insights | aiservers.worktual.tech | 5020 | /var/www/ai-insights-platform | ai_insights_platform | Local MariaDB |
| BackupVault | backupvault.worktual.tech | 4100 | /var/www/backupvault | backupvault | Local MariaDB |
| VoiceMG | voicemg.worktual.tech | 4200 | /var/www/voicemg | voicemg | Local MariaDB |
| Server Inventory / ServerVault | servers.worktual.tech | 5010 | /var/www/server-inventory | server_inventory | Local MariaDB |
| Email Management | email-management.worktual.tech | 5200 | /var/www/email-management | worktual_email_campaign | Remote MariaDB |

Important: These are the 5 main applications in the current KT scope. Other PM2 processes also exist on the server, but they are not the first scope for the new Unified Ops build.

## 3.2 Current Data Flow

Browser -> Domain -> Nginx -> Application Backend Port -> MariaDB / Target Servers -> Response back to Frontend

## 3.3 Existing/Older Data to Treat Carefully

server_inventory is the confirmed live database for the current Server Inventory application.

server_mgmt exists but its current role was not confirmed; treat it as old/unconfirmed until checked.

The old Unified Ops / gateway area should not be copied as the new design. The new system should be rebuilt cleanly.

# 4. Important Server and IP Inventory

No passwords, API tokens, database passwords or private keys are included in this document. Some credentials were visible during earlier inspection; they should be rotated and stored securely.

## 4.1 AI / GPU and Related Servers

| Name | IP | Type / Role | SSH Port | Notes |
| --- | --- | --- | --- | --- |
| AI-GPU-Server-1 | 173.234.75.165 | GPU | 4204 | NVIDIA H100 NVL, 4 GPUs |
| AI-GPU-Server-2 | 173.234.75.166 | GPU | 4204 | NVIDIA H100 NVL, 4 GPUs |
| DR-GPU1-148 | 81.17.61.148 | GPU / DR | 4204 | NVIDIA H100 NVL, 4 GPUs |
| DR-GPU1-149 | 81.17.61.149 | GPU / DR | 4204 | NVIDIA H100 NVL, 4 GPUs |
| miniai | 82.113.92.40 | CPU AI / Ollama | 22 | Ollama/model server using CPU |

## 4.2 VoiceMG / STT Servers

| Name | IP | Project | Role | SSH Port |
| --- | --- | --- | --- | --- |
| ccaas-vmg1 | 10.180.0.76 | live-ccaas | VoiceMG | 22 |
| ccaas-vmg2 | 10.180.0.77 | live-ccaas | VoiceMG | 22 |
| ccaas-stt1 | 10.180.0.93 | live-ccaas | STT | 4204 |
| ccaas-stt2 | 10.180.0.95 | live-ccaas | STT | 4204 |
| ai-vmg1 | 10.180.0.83 | ai-ccaas | VoiceMG | 4204 |
| ai-vmg2 | 10.180.0.87 | ai-ccaas | VoiceMG | 22 |
| ai-stt1 | 10.180.0.97 | ai-ccaas | STT | 4204 |
| ai-stt2 | 10.180.0.98 | ai-ccaas | STT | 4204 |
| QA-NewAIVMG | 10.180.1.230 | QA / ai-ccaas | VoiceMG | 4204 |

## 4.3 Nginx / API Gateway / Grafana

| Name | IP | Role |
| --- | --- | --- |
| DevOps-Nginx1 | 82.113.92.115 | Nginx reverse proxy |
| DevOps-Nginx-2 | 82.113.92.118 | Nginx reverse proxy |
| DevOps-Nginx-3 | 82.113.92.117 | Nginx reverse proxy |
| DevOps-Nginx-4 | 82.113.92.116 | Nginx reverse proxy |
| DevOps-Nginx-5 | 82.113.92.119 | Nginx reverse proxy |
| AI-KongAPIGW | 82.113.92.106 | AI Kong API gateway |
| CCaaS-Kong-APIGW | 82.113.92.111 | CCaaS Kong API gateway |
| Grafana Dashboard | 82.113.72.19 | Monitoring dashboard |

## 4.4 Infrastructure / Application DB Servers

| Name | IP | Role |
| --- | --- | --- |
| ur-db | 10.180.0.201 | MySQL DB server |
| ai-ccaas-db | 10.180.0.202 | MySQL DB server |
| campaign-db | 10.180.0.203 | MySQL / campaign DB server |
| Email main DB host | 10.180.0.84 | MariaDB for Email Management main data |
| Email campaign DB host | 10.180.0.203 | MariaDB campaign-focused data |

## 4.5 BackupVault Source DB Servers

| Name | IP | DB Type | Port |
| --- | --- | --- | --- |
| mysql-slave-10.180.0.119 | 10.180.0.119 | MySQL | 3306 |
| mysql-slave-10.180.0.211 | 10.180.0.211 | MySQL | 3306 |
| MySQL-Slave-01 | 10.180.0.212 | MySQL | 3306 |
| MySQL-Slave-02 | 10.180.0.213 | MySQL | 3306 |
| PostgreSQL-Slave-01 | 10.180.0.215 | PostgreSQL | 5432 |

## 4.6 Backup / NFS / Remote Storage

| Name | IP / Target | Role | Known status/details |
| --- | --- | --- | --- |
| Primary DB Backup | 10.180.0.90 | Primary NFS | About 482G; online when checked |
| Secondary DB Backup | 10.180.0.130 | Secondary NFS | About 1.1T; online when checked |
| Worktual-NFS-1 | 10.180.0.150 | NFS storage | About 2.5T; online when checked |
| Worktual-NFS-2 | 10.180.0.250 | NFS storage | About 2.0T; online when checked |
| Worktual-NFS-1-Backup-1 | 10.180.0.85 | NFS backup | About 1.4T; warning was seen near 88% usage |
| Worktual-NFS-1-Backup-2 | 10.180.0.124 | NFS backup | About 2.0T; online when checked |
| Remote Onsite DR | 192.168.12.243 | SFTP backup target | Active destination |
| AWS S3 Backup London | eu-west-2 | Cloud backup | Bucket: worktual-db-backup |
| OCI Encrypted Backup | ap-mumbai-1 | Cloud backup | Bucket: worktual-db-backup-oci |

## 4.7 Email Servers

| Name | IP | Role |
| --- | --- | --- |
| EmailServer-Application | 82.113.72.84 | Mail application server / mail.worktual.tech |
| EmailServer-Campaign | 82.113.72.80 | Campaign mail server / mail.worktual.pl |
| Email Management main DB | 10.180.0.84 | Remote MariaDB |
| Email Management campaign DB | 10.180.0.203 | Remote MariaDB |

# 5. What the Existing Applications Do

## 5.1 AI Insights

Purpose: monitor AI/GPU servers and AI services.

Local database: ai_insights_platform.

Important stored data includes server inventory, GPU metrics, server metrics, service metrics, alerts/anomalies and health information.

Typical flow: ai_servers inventory -> backend/monitoring logic -> SSH/health checks -> metrics tables -> frontend dashboard.

The current logs showed some LLM/Ollama timeout and connection errors, which is why NVIDIA/model timeout handling is important in the new project.

## 5.2 VoiceMG

Purpose: monitor/manage VoiceMG and STT servers for live CCaaS and AI CCaaS.

Local database: voicemg.

Important server data includes IP, SSH port, project/product, role and monitoring/agent status.

The new Unified Ops should monitor service/process health, ports, CPU/RAM/disk/network, timeouts, queues and repeated crashes.

## 5.3 BackupVault

Purpose: monitor/manage database backups and storage destinations.

Local database: backupvault.

Sources: MySQL/PostgreSQL servers.

Destinations: NFS/local, remote SFTP, AWS S3 and Oracle OCI Object Storage.

BackupVault database stores metadata/history; actual backup files are stored in the destinations.

Important checks: backup success/failure, hanging jobs, storage %, NFS mounts, replication status, transfer status and cloud destination health.

## 5.4 Server Inventory / ServerVault

Purpose: central infrastructure inventory/dashboard.

Live database: server_inventory.

It stores information about bare-metal servers, Proxmox clusters/hosts/nodes/VMs, Nginx servers, domains, SSL certificates, metrics and other inventory information.

The new Unified Ops can use a cleaner unified servers table and keep domain-specific inventory tables only where needed.

## 5.5 Email Management

Purpose: monitor/manage email application and campaign email operations.

Backend runs on server-management, but its MariaDB data is remote.

Main DB host: 10.180.0.84. Campaign DB host: 10.180.0.203.

Important checks: mail service, queue, delivery, campaign health, DB reachability, timeouts and repeated failures.

# 6. New Unified Ops Architecture

Recommended: build one application with 4 core components first, then add the agent layer.

| Component | Technology | Why we need it |
| --- | --- | --- |
| Frontend | React | Dashboard, server list, metrics, alerts, approval buttons, agent results. |
| Backend API | Python + FastAPI | Login/auth, APIs, DB access, business logic, approvals and action endpoints. |
| Database | MariaDB | Persistent storage for servers, metrics, alerts, users, policies, approvals and audit logs. |
| Background monitoring | Celery Beat + Celery Worker + Redis | Runs scheduled monitoring without blocking normal API requests. |
| Agent layer | LangGraph + chosen LLM + domain tools | Investigates issues, selects allowed actions and pauses for human approval when required. |
| Action executor | Controlled Python/SSH functions | Actually performs only predefined approved operations. |
| Reverse proxy | Nginx | Publishes frontend/backend behind a domain and HTTPS. |

React -> FastAPI -> MariaDB

Celery Beat -> Redis -> Celery Worker -> Target Servers -> Metrics -> MariaDB

Alert -> LangGraph Agent -> Guardrails -> Auto Action OR Human Approval -> Executor -> Recheck -> Audit Log

## 6.1 Why not make 5 separate new applications?

Unified Ops should be one product with one login, one database, one frontend and one backend.

GPU, Voice, Backup, Email and Infrastructure are domains/modules inside the same product.

This makes permissions, alerts, approvals, audit logs and maintenance easier.

# 7. Passwords, Keys and Credentials - Where They Are Needed

| Component | Connects to | Credential needed | Where it should live |
| --- | --- | --- | --- |
| React Frontend | FastAPI | No server password / no SSH key | Frontend gets only API URL/token for user session. |
| FastAPI | MariaDB | DB username + DB password | Protected environment/secret on Unified Ops server. |
| Celery Worker | MariaDB | DB username + DB password | Protected environment/secret. |
| Celery Worker | Target Linux servers | SSH private key preferred | Protected server key/secret store; DB stores only credential reference. |
| Agent | Action tools | No raw root password inside prompt | Agent calls controlled tools; executor uses key securely. |
| Redis/Celery | Redis | Redis password in production | Protected environment/secret. |
| Nginx HTTPS | TLS/SSL | SSL private key | Protected Nginx/certificate path. |

Never put real passwords, private SSH keys or API tokens in React code, Git commits, agent prompts, normal application logs or the servers table.

## 7.1 Recommended SSH Model

Unified Ops private SSH key -> matches public key on target server -> Celery/Executor connects without typing a password

Prefer a dedicated monitoring/action user instead of unrestricted root where possible.

Give that account only the commands/services it needs.

The MariaDB servers table stores credential_ref such as gpu_key_1, not the private key itself.

The executor resolves credential_ref to the protected key when it needs to connect.

# 8. Initial MariaDB Design for Unified Ops

Start with one MariaDB database, for example: unified_ops.

## 8.1 Phase 1 Core Tables

| Table | Purpose |
| --- | --- |
| users | Login users and roles. |
| servers | Server name, IP, SSH port, username, type, project, active flag and credential reference. |
| server_metrics | CPU, RAM, disk, load, network, uptime and timestamp. |
| gpu_metrics | GPU utilisation, VRAM, temperature, power/error status and timestamp. |
| service_status | Status of Nginx, PM2 apps, VoiceMG, STT, DB, model services and other tracked services. |
| alerts | Detected issues, severity, status, server, first/last seen time. |

## 8.2 Phase 2 Agent Tables

| Table | Purpose |
| --- | --- |
| agent_actions | What action was suggested/executed, reason, result and verification. |
| approval_requests | Actions waiting for human approval/rejection. |
| agent_policies | Guardrails: auto-safe, approval-required and admin-only actions. |
| audit_logs | Important login/config/action history. |

## 8.3 Example servers Record

| Field | Example |
| --- | --- |
| id | 1 |
| server_name | AI-GPU-Server-1 |
| ip_address | 173.234.75.165 |
| ssh_port | 4204 |
| ssh_username | approved-monitor-user |
| credential_ref | gpu_key_1 |
| server_type | gpu |
| project | ai |
| is_active | 1 / true |

# 9. Monitoring Worker Design

Celery Beat -> Redis -> Celery Worker -> Read servers table -> SSH/connect -> Run safe checks -> Parse output -> Save metrics -> Create alert if needed

## 9.1 What Celery Does

Celery runs background work so FastAPI can stay fast.

Celery Beat decides when a scheduled task should run.

Celery Worker performs the task.

Redis temporarily holds the task between Beat and Worker.

## 9.2 What the Worker Collects

| Area | Examples of read-only checks |
| --- | --- |
| CPU / load | uptime, top/mpstat style checks |
| RAM | free -m / memory information |
| Disk | df -h / inode checks |
| GPU | nvidia-smi with a command timeout |
| Services | systemctl status / approved service checks |
| PM2 apps | pm2 list / status |
| Ports | ss -lntp or direct TCP/HTTP health checks |
| Network | interface state, latency/reachability, connection failures |
| Logs | small recent approved log tail, not unlimited log reading |

## 9.3 Suggested Monitoring Schedule

| Frequency | Typical checks |
| --- | --- |
| Every 1 minute | Server reachable, critical service/port status. |
| Every 5 minutes | CPU, RAM, disk, load, GPU, network, main services. |
| Every 15 minutes | Detailed process/service health, queues, restart counts, recent critical errors. |
| Every 1 hour | Repeated failures, trend checks, disk growth, stale metrics. |
| Daily | Health summary, incidents, agent actions and unresolved issues. |
| Weekly | Capacity trend and repeated-problem review. |

Worker = fixed task executor. It does not decide freely. Example: every 5 minutes, connect to each active server, collect metrics, save them.

# 10. Agent Design

Recommended first version: ONE main Unified Ops agent/orchestrator with domain-specific tools. Do not start with many independent agents.

Main Agent -> GPU Tools | Voice Tools | Backup Tools | Email Tools | Infrastructure Tools

## 10.1 Why LangGraph?

Your agent is not only question -> answer. It needs a controlled workflow.

LangGraph is useful for steps such as investigate -> decide -> guardrail check -> wait for approval -> execute -> verify -> log.

It can pause while waiting for human approval and continue afterward.

The LLM helps reason about the issue, but policy code decides what it is allowed to execute.

## 10.2 Domain Tools

| Domain | Examples of tools the agent may call |
| --- | --- |
| AI / GPU | check_gpu, check_nvidia, check_model_service, check_gpu_logs, restart_approved_ai_service |
| VoiceMG / STT | check_voice_service, check_stt, check_ports, check_queue, restart_approved_voice_service |
| BackupVault | check_backup_job, check_nfs, check_storage, check_s3, check_oci, retry_approved_backup |
| Email | check_mail_service, check_mail_queue, check_campaign, check_db_reachability, retry_approved_mail_action |
| Infrastructure | check_nginx, nginx_config_test, check_kong, check_pm2, check_grafana, check_db, restart_approved_app |

## 10.3 Important Rule

Bad: LLM receives root password and runs any shell command it wants. Good: LLM selects a predefined tool -> guardrail checks policy -> executor runs only the allowed command.

# 11. Guardrails and Action Levels

| Level | Meaning | Examples |
| --- | --- | --- |
| Safe Automatic | Can run automatically after team approves exact rules. | Health checks, retries, metric recollection, approved service restart, safe Nginx reload, alert creation, verification. |
| Human Approval | Agent prepares evidence and waits for Approve/Reject. | Stop confirmed stuck process, restart non-allowlisted service, clear approved temp/log files, remount NFS, change timeout/queue setting, fail over workload. |
| Administrator Manual Only | Agent must never execute; it only diagnoses and alerts. | Whole-server reboot/shutdown, GPU reset, NVIDIA/CUDA upgrade, destructive DB/storage operations, major security changes, arbitrary scripts. |

## 11.1 Basic Guardrails

Only connect to approved server IDs/IPs from the database.

Only use approved credential references.

Only run approved tools/commands.

Only restart allow-listed services automatically.

Use command timeouts so checks cannot hang forever.

Use retry limits; after repeated failure, stop and escalate.

Never delete unknown files.

Never reboot/shutdown production servers automatically.

Always verify after an action.

Always record an audit log with who/what/why/result.

# 12. Example Issue Flows

## 12.1 GPU / NVIDIA Timeout or Hanging

Worker runs NVIDIA check with timeout -> command hangs -> stop waiting -> retry once -> create alert -> agent checks driver/GPU/process/logs -> guardrail -> alert admin or approved action -> recheck -> log

Do not let nvidia-smi hang forever. Run it with an agreed command timeout.

If it times out, retry once after a short wait.

If it still hangs, collect safe diagnostic information and create a high-priority GPU incident.

Do not automatically GPU-reset, reboot or update NVIDIA drivers.

## 12.2 Approved AI Service Stops

Worker detects service down -> agent confirms -> checks logs/resources -> service is allow-listed -> executor restarts -> wait -> health check -> success/failure -> audit log

## 12.3 Voice/STT Service Hangs

Health check times out -> agent checks process/queue/logs -> if safe allow-listed service restart is approved, restart -> otherwise create human approval -> recheck

## 12.4 Backup Job Fails

Backup failed -> check source DB + destination + disk + job log -> temporary issue? -> retry approved job once -> verify backup -> if repeated failure, escalate

## 12.5 Email Queue / Delivery Problem

Mail queue grows / delivery errors -> check mail service + queue + remote DB + network -> approved retry/restart if safe -> otherwise approval/admin -> verify delivery health

## 12.6 Nginx 502

Nginx returns 502 -> check Nginx -> check upstream backend port -> backend down? -> restart allow-listed backend -> recheck URL -> log result

# 13. How to Start the Project

You do not need to wait for the new server. Build locally first, keep the code in Git, then deploy the same project to the new Unified Ops server.

## 13.1 Local Development First

1. Create the React frontend.

2. Create the FastAPI backend.

3. Install/use a local MariaDB database for development.

4. Create the servers table and first APIs.

5. Build add/list server screens.

6. Add SSH connectivity test using a safe test server/account.

7. Add the first monitoring worker.

8. Add CPU/RAM/disk metrics.

9. Add GPU metrics.

10. Add alerts.

11. Only after monitoring is stable, add LangGraph agent, policies and approvals.

## 13.2 When the New Server Is Provided

1. SSH into the new Unified Ops server.

2. Create a non-personal deployment/application account if your server team requires it.

3. Install Python, Node.js, MariaDB, Redis and Nginx.

4. Clone the Git repository.

5. Create the production unified_ops database and DB user.

6. Create protected environment variables/secrets.

7. Install backend dependencies and run FastAPI as a managed service.

8. Start Celery Worker and Celery Beat as managed services.

9. Build the React frontend.

10. Configure Nginx for frontend/API and HTTPS.

11. Install/approve the SSH public key on each target server.

12. Add target server records to MariaDB.

13. Test one server first, then gradually enable the rest.

# 14. Suggested Project Structure and APIs

## 14.1 Folder Structure

| Path | Purpose |
| --- | --- |
| frontend/ | React UI. |
| backend/app/main.py | FastAPI application start point. |
| backend/app/api/ | API routes such as servers, metrics, alerts, approvals. |
| backend/app/db/ | MariaDB connection/session code. |
| backend/app/models/ | Database models. |
| backend/app/services/ | Business logic. |
| backend/app/monitoring/ | SSH collectors and metric parsing. |
| backend/app/tasks/ | Celery tasks. |
| backend/app/agents/ | LangGraph workflow and domain tools. |
| backend/app/policies/ | Guardrails and action permissions. |
| backend/app/executors/ | Controlled SSH/service action functions. |
| .env.example | Names of required environment variables, never real secrets. |

## 14.2 First APIs to Build

| API | Purpose |
| --- | --- |
| POST /servers | Add a server to Unified Ops. |
| GET /servers | List servers. |
| GET /servers/{id} | Show one server. |
| POST /servers/{id}/test-connection | Safe SSH/connection test. |
| GET /servers/{id}/metrics | Read recent metrics. |
| GET /alerts | List alerts. |
| GET /approvals | List actions waiting for human approval. |
| POST /approvals/{id}/approve | Approve a controlled action. |
| POST /approvals/{id}/reject | Reject a controlled action. |
| GET /agent-actions | View agent/action audit history. |

## 14.3 Development Phases

| Phase | Goal |
| --- | --- |
| Phase 1 - Foundation | React + FastAPI + MariaDB + users/servers CRUD. |
| Phase 2 - Connectivity | Secure SSH key model + connection test + server inventory. |
| Phase 3 - Monitoring | Celery + Redis + CPU/RAM/disk/network/GPU/service collectors. |
| Phase 4 - Alerts | Threshold rules, incidents, dashboard history. |
| Phase 5 - Agent | LangGraph main agent + domain tools + safe diagnosis. |
| Phase 6 - Approvals | Approve/Reject UI + controlled executor + audit logs. |
| Phase 7 - Production hardening | Permissions, secret management, monitoring, backups, HTTPS and operational testing. |

# 15. What to Build First - Day 1 Checklist

Do not start with the agent. First prove that one server can be stored, connected to, monitored and shown in the frontend.

1. Create project folders: frontend and backend.

2. Create a FastAPI hello/health API.

3. Create local MariaDB database unified_ops.

4. Create the servers table.

5. Create POST /servers and GET /servers.

6. Create a simple React page that lists servers.

7. Add one test server record with IP, SSH port, username and credential_ref.

8. Add a safe SSH connection test.

9. After connection works, add one metric collector such as RAM or disk.

10. Save the metric in MariaDB and show it in React.

## 15.1 First Working Milestone

Add Server -> Save in MariaDB -> Worker reads server -> SSH connects -> Collect CPU/RAM/Disk -> Save metrics -> FastAPI reads -> React displays

## 15.2 Second Milestone

Add GPU metrics -> Alerts -> Agent investigation -> Guardrails -> Safe auto action / Human approval -> Verification -> Audit log

## 15.3 Final Simple Architecture

NEW UNIFIED OPS SERVER React Frontend ¦ FastAPI Backend ¦ MariaDB ¦ Celery Beat -> Redis -> Celery Workers ¦ SSH / safe health checks ¦ GPU ¦ VoiceMG/STT ¦ Backup ¦ Email ¦ Infrastructure Alerts -> LangGraph Main Agent -> Guardrails -> Controlled Executor -> Recheck -> Audit Log

## 15.4 Final Rules to Remember

One Unified Ops application, not five new applications.

One main agent first, not many independent agents.

Workers collect; agents decide.

MariaDB stores permanent data; Redis carries temporary background tasks.

SSH keys are preferred for automatic target-server access.

Frontend never receives infrastructure secrets.

Agent never gets unrestricted root shell access.

Safe actions can be automatic; controlled actions need approval; high-risk actions remain admin manual only.

Every action must be verified and logged.

# Appendix A - Current Nginx Application Mapping Observed

| Domain / service | Backend port / target | Notes |
| --- | --- | --- |
| aiservers.worktual.tech | 5020 | AI Insights |
| backupvault.worktual.tech | 4100 | BackupVault |
| voicemg.worktual.tech | 4200 | VoiceMG |
| servers.worktual.tech | 5010 / server inventory upstream | Server Inventory |
| email-management.worktual.tech | 5200 | Email Management |
| aiccaas.worktual.tech | 5510 | Other observed application |
| billing.server-issue.online | 4000 | Other observed application |
| expense.server-issue.online | 5500 | Other observed application |
| cybersecurity.worktual.tech | 5600 | Other observed application |
| myaccount.worktual.tech | 5520 | Other observed application |

# Appendix B - Other Observed PM2 Processes

ccaas-agent-api, ccaas-captioner, ccaas-myaccount, ccaas-voicebot

grc-backend, grc-risk-engine

mailbox-monitor, spam-detector

vr-connector, vr-notifier, wazuh-connector

These are not the first Unified Ops development scope, but they may later be added to the infrastructure inventory.

# Appendix C - Security Note

Real passwords/tokens that were previously visible during troubleshooting are intentionally not repeated here. Before production rollout, rotate exposed credentials and use SSH keys/encrypted secrets.